## Slide 1
6th May 2026
Bishop’s Stortford Rugby Club
community.forum@eastherts.gov.uk

## Slide 2: Welcome – Cllr. Vicky Glover-Ward Executive Member for Planning & Growth
The Stortford Fields Community Forum…
Provides an opportunity for developers, residents, community groups, elected members and council officers to engage with each other as development is taking place on the ground.
Offers an opportunity for existing and new communities to raise issues of interest and concern, with a view to enhancing the quality of community life and communication.
Notes: Building on the previous sessions, we have established this Community Forum to provide an opportunity for developers, residents, community groups, elected members and council officers to engage with each other over the lifetime of the development.
The Forums will offer an opportunity for existing and new communities to raise issues of interest and concern, with a view to enhancing the quality of community life and communication.
We will therefore keep our introduction short to give time for presentations to be made by the stakeholders in attendance tonight and for the community to ask questions. We hope to finish by 8.30pm.

## Slide 3
In attendance this evening…
EHDC Ward Councillors:
  Sarah Copley, Mione Goldspink and Miriam Swainston (also HCC Ward Councillor), plus Stephen
  Skinner (Bishops Stortford Town Councillor)
EHDC Officers:
  Sara Saunders, Martin Plummer, Ashley Ransome, Jade Clifton-Brown, Lewis Grant
Community Trust:
  Mark Patchett and Claire Winterflood, plus GreenBelt Group
Developers (BSN Consortium):
  Matt Atton (Persimmon), Samantha Williams (Taylor Wimpey) and Rob Hales (Vistry)
HCC Highways Officer
  Unable to attend
Welcome – Cllr. Vicky Glover-Ward
Notes: Introductions for
Cllrs
EHDC Officers:
  Sara Saunders (Director of Place)
  Martin Plummer (Service Manager)
  Ashley Ransome (Principal Planning Officer – BSN Lead)
  Jade Clifton-Brown (Deputy Team Leader)
  Lewis Grant (Planning Officer)
HCC Highways
Community Trust
Bishops Stortford North Consortium (BSNC) - the four Developers

## Slide 4: Welcome – Cllr. Vicky Glover-Ward
AGENDA
19:00 Drop-in Session – an opportunity to speak to the Trust, Developers, HCC Highways, Councillors and EHDC Officers
19:20 Welcome & Introductions by Cllr. Vicky Glover-Ward,
Executive Member for Planning & Growth
19:30 EHDC Planning Update and Q&A
19:45 Community Trust Update and Q&A
20:00 HCC Highways Update and Q&A
20:15 Consortium (Developer) Update and Q&A
20:30 Formal Meeting Close

## Slide 5: Welcome – Cllr. Vicky Glover-Ward
How We’ll Work Together
  All participants to act in a fair and responsible manner
  Treat all people with respect
  Listen to others
  Allow equal opportunity and time to share views
  Not use inflammatory language or aggressive behaviour
  Focus on comments on the topic for discussion
Notes: The planning process can sometimes be impenetrable and confusing, and we understand that development proposals can cause concerns and provoke questions and sometimes tempers get raised and meetings get heated. We have therefore set a series of rules for everybody attending the Community Forums. These are to ensure that everyone feels able to participate.
We want as many people as possible to attend and know about the forums - We will be taking pictures of the event to publish on the Council’s website for others who are unable to attend the session this evening, and to promote future Forums with the wider community. If you do not wish to be photographed please let one of the team know, and likewise if you would like to contribute, also let us know.

## Slide 6: Welcome – Cllr. Vicky Glover-Ward
How the Forum will work…
Agenda shaped by outputs of previous Forum
Presentation materials published on Forum website
Actions followed up as agreed at the Forum
Forum email address community.forum@eastherts.gov.uk
Frequently asked questions FAQs.
Notes: It’s important to us that your views are recorded and shared, both with this group, but also with other community forums as they emerge, and with other groups, to share approaches and bring as much value as we can to these.
So we’ll be capturing key issues, opportunities and comments in a tracker, both through the forums, and any shared with us through the community forums email address.
If you or someone you know has any specific issues, opportunities or questions you would like to raise, please share these with us at the Forums, or email us at community.forum@eastherts.gov.uk.
If your comment doesn’t make it to us in time (normally 1 week in advance), and is not addressed at the upcoming Forum, it will be at the next one, and may also be included in the FAQs.

## Slide 7: EHDC Planning Update
Notes: Parameter plan
Good evening. For those who I have not introduced myself to, I’m Ashley, a Principal Planning Officer at EHDC. I am the officer leading on this site at Bishops Stortford North (BSN), also known as Stortford Fields.
My colleague Jade, deputy team leader at EHDC, is joining me this evening to present.

## Slide 8: EHDC Planning Update
Recently Determined Applications
Roundabout
Parcels D, E, F & G
Current Major Applications
Parcel D1
Notes: Updates on live and recently determined applications
The next few slides will provide an update on major applications that have been determined by EHDC since the last Community Forum, as well as major applications currently being considered by EHDC.

## Slide 9: EHDC Planning Update
Roundabout
  3/25/0794/FUL
Recently Determined Applications
Notes: Recently Determined Applications
Roundabout
The addition of a fourth arm to the already consented A120 roundabout, to provide access and minibus parking for the Avanti Grange playing fields.
Located to the north-west of the SuDS features on Stortford Fields – denoted by the red X’s and blue highlighting on the images.
This was granted planning permission in December 2025.

## Slide 10: EHDC Planning Update
Parcels D, E, F & G
  3/25/0485/REM
Recently Determined Applications
Notes: Recently Determined Applications
Parcels D, E, F & G
Vistry parcels which were the last to be submitted for detailed designs.
Located to the north of Dane O’Coys, denoted by red X’s on the image.
The yellow circle shows the location of the photo taken.
202 dwellings and associated infrastructure approved in January 2026.

## Slide 11: EHDC Planning Update
Parcel D1 3/20/1622/OUT 64 dwellings
Current Major Applications
Notes: Current Major Applications
Parcel D1
The white piece of land denoted by a red X on the left hand visual, to the west of Foxdells Lane.
The scheme has been reduced from 74 to 64 dwellings to retain the landscape strip running north-south.
Further information, particularly in relation to land levels, has been requested.
This application is currently under consideration by EHDC and will need to be determined through Development Management Committee.

## Slide 12: EHDC Planning Update
Infrastructure
Allotments
Hoggates Park
Foxdells Farm
Neighbourhood Centres (Eastern and Western)
NEAP at Hoggates Park
Notes: Infrastructure
There are a number of community infrastructure projects at Stortford Fields. The next few slides will provide an update on these.

## Slide 13: EHDC Planning Update
Infrastructure
Allotments
  3/25/0033/REM
Notes: Infrastructure – Allotments
Located to the north of Cricketfield Lane, east of Dane O’Coys Road and west of Bishops Stortford Sports Club.

## Slide 14: EHDC Planning Update
Infrastructure
Allotments
  3/25/0033/REM
Notes: Infrastructure – Allotments
Planning permission was granted for the allotments in May 2025.
The Council has discharged the two pre-commencement conditions - archaeology in November 2025 and the Construction Ecological Management Plan in March 2026.
This has enabled works to commence on site, starting with clearance.
The Trust are bringing this forward and will provide an update in their presentation.

## Slide 15: EHDC Planning Update
Infrastructure
Hoggates Park
Notes: Infrastructure – Hoggates Park
A parcel of land located between the Eastern and Western Neighbourhood denoted by the red X.
Allocated for community sports provision.
To include a MUGA (Multi Use Games Area) (top right photo) and NEAP (Neighbourhood Equipped Area for Play) (photo on first infrastructure slide). These have recently opened.
Discussions between the Council, Trust and planning agents relating to the remainder of this site have been undertaken.
An application for a revised design and layout of a proposed full sized football pitch with ancillary pavilion and car park is to be submitted to the Council imminently.
The Trust will be providing further details on this in their presentation.

## Slide 16: EHDC Planning Update
Infrastructure
Foxdells Farm
Notes: Infrastructure – Foxdells Farm
The Council has been working with the Consortium to progress the conversion of the listed barn at Foxdells for community use.
A submitted Heritage Study made recommendations for the other buildings on site and suggested areas of improvement.
A draft masterplan for the site has been presented to officers including residential/commercial/office uses.
Full planning permission and listed building consent would be required.
Discussions continue.

## Slide 17: EHDC Planning Update
Infrastructure
Western Neighbourhood Local Centre
  3/19/2626/FUL
Notes: Infrastructure – Western Neighbourhood Local Centre
This is the Frontier owned site, located opposite Avanti Brook Primary School.
The Council remains sympathetic regarding the concerns of residents in relation to the Western Neighbourhood Centre. Whilst Frontier are not in attendance this evening, the Council will provide their own update to residents on this matter.
Local Centre:
Frontier previously advised that a number of amendments to the approved local centre scheme (as shown on this slide) are required to assist in making the scheme financially viable, to enable the development to come forward.
Towards the end of last year, Frontier entered into discussions with the Council. A revised scheme for the local centre was shared (buildings 2 and 3 shown on the plan) and the Council provided feedback.
Since January 2026, progress has however stalled. This is due to Frontier’s client for the local centre deciding to pause, citing the need to consider what is proposed within the Eastern Neighbourhood Local Centre.
The Council has sought to communicate further with Frontier but to no avail.
The Council continues to contact Frontier on this element.
Doctors Surgery:
Frontier have previously advised that the scheme in which they have permission for, in conjunction with the aforementioned local centre, is not financially viable.
Frontier have provided information which supports this position. It is understood that the build cost (to include funding, professional fees etc) comparative to the rent are a major barrier to delivering a financially viable scheme.
The Council previously facilitated a meeting between Frontier, the NHS and EHDC in relation to the viability of the consented scheme and how we can seek to move this element of the site forward.
Since the previous Community Forum, the Council has been in contact with Josh Dean, MP for Hertford and Stortford.
The MP facilitated a meeting between EHDC and the NHS to discuss the constraints to delivery.
The MP also met with Frontier.
Discussions between the MP, EHDC, the NHS and Frontier are ongoing in an effort to move this element of the site forward.
Ultimately, a new planning permission is likely required for the Western Neighbourhood Centre due to the subdivision of the previously consented scheme into two separate elements – the local centre and the doctors surgery – in an effort to bring forward the local centre as soon as possible, followed by the surgery.
In the meantime, and acknowledging the lack of facilities in this part of the development, the Council had previously asked Frontier to consider whether any other meanwhile uses or the provision of a new public open space were viable. This is to seek to improve the condition of the site and potentially provide some temporary scope for a use which could be utilised by the local community. Bishops Stortford North Consortium (BSNC) have reached out to Frontier to introduce Stortford Fields Community Management Trust (SFCMT) to discuss this further.

## Slide 18: EHDC Planning Update
Infrastructure
Eastern Neighbourhood Employment Area
Notes: Infrastructure – Eastern Neighbourhood Employment Area
To be located within Parcels Y, X and S shown in orange, to the north-east of the Eastern Neighbourhood, adjacent to where the new A120 roundabout will be located.
Parcel X – a pre-application was submitted in April 2026 to both EHDC and HCC Highways for the Eastern Neighbourhood Local Centre.
The Council understands from the Consortium that progress is also being made on Parcels S, T and Y.

## Slide 19: EHDC Planning Update
Infrastructure
Eastern Neighbourhood Employment Area
Buckshaw Village, Chorley
35,000 sqft Tesco Foodstore and petrol filling station
Buxton, Derbyshire
19,000 sqft Aldi Foodstore
Lichfield St Johns, Staffordshire
21,500 sqft M&S Foodstore
COMING SOON
Notes: Infrastructure – Eastern Neighbourhood Employment Area
The applicants for the pre-application at Parcel X are Henry Davidson Developments who have provided the following information that I can share this evening:
HDD are specialists in retail led developments and creating mixed-use development, ranging from convenience stores within residential development to larger schemes anchored by food stores.
They work with major national retail food operators and have a track record of delivery – over 120 retail led developments have been delivered throughout the UK since 1992, some examples of which are shown on screen.
HDD have shared indicative timescales for Parcel X development to include:
  Summer 2026 – submission of a formal planning application.
  Early 2027 (subject to planning) – commencement of development.
  Early 2028 – completion.
I hope you can agree that the progression here is positive news for Stortford Fields.

## Slide 20: EHDC Planning Update
You raised, we investigated
Matters raised from the previous forum:
  Frontier hoarding
  Unauthorised access – Eastern Neighbourhood
  Wickham Hall Sign
  Parcel B & C land levels and buffer zone
Recent concerns:
  Parcel D1 land levels and buffer zone
  Unauthorised access – Western Neighbourhood – Parcel B29 (Rainbird Road)
  Dropped kerbs – Eastern Neighbourhood
  Parcel B30 planting
Notes: A number of the main compliance issues that have been raised are presented on this slide.
These will be discussed in turn.

## Slide 21: EHDC Planning Update
Compliance
Frontier Hoarding
Notes: Compliance – Frontier Hoarding
A concern was raised at the last Community Forum regarding the unsecure condition of the hoarding to the south-west of the Frontier site, adjacent to the footpath with the Care Home.

## Slide 22: EHDC Planning Update
Compliance
Frontier Hoarding
 Before
After 
Notes: Compliance – Frontier Hoarding
The Council contacted Frontier regarding this.
Frontier have re-secured the site with new hoarding as seen in the top right-hand photo.

## Slide 23: EHDC Planning Update
Compliance
Unauthorised Access – Eastern Neighbourhood
Notes: Compliance – Unauthorised Access – Eastern Neighbourhood
Unauthorised accessed in relation to the active travel link (footpath/ cycle way) to the west of Parcels F & G which leads out onto Dane O’Coys Road to the south.
Concerns continue to be raised regarding the width of this link and the use of it for vehicular access.

## Slide 24: EHDC Planning Update
Compliance
Unauthorised Access – Eastern Neighbourhood
 Before
After 
Notes: Compliance – Unauthorised Access – Eastern Neighbourhood
The Council previously worked with the Consortium to install a bollard at either end, and the link is now open.
Further discussion with the Consortium is taking place regarding additional bollards or planters to be added to further deter vehicular use.

## Slide 25: EHDC Planning Update
Compliance
Wickham Hall Sign
  3/26/0046/ADV
Notes: Compliance – Wickham Hall Sign
A sign advertising Wickham Hall was located outside Avanti Brook Primary School on the corner of Newland Avenue and Wickham Hall Drive.
This obstructed pedestrian visibility.

## Slide 26: EHDC Planning Update
Compliance
Wickham Hall Sign
  3/26/0046/ADV
 Before
After 
Notes: Compliance – Wickham Hall Sign
The Council previously worked with Ellipsis, the project managers of the Consortium and owners of the land, as well as the owner of the sign. The sign was relocated within 24 hours.
Since the last Community Forum, the owner of the sign applied for advertisement consent to seek regularisation for its new location.
Advertisement consent was granted in March 2026.

## Slide 27: EHDC Planning Update
Compliance
Land levels and buffer zone –
Parcel B
Notes: Compliance – Parcel B Land Levels and Buffer Zone
Located to the east of Foxdells Lane and north of Rye Street.
Taylor Wimpey have been building out the housing development to this area of the site.
Ongoing concerns are raised regarding the land levels to the south-eastern corner of the site, adjacent to the existing properties on Rye Street.

## Slide 28: EHDC Planning Update
Compliance
Land levels and buffer zone –
Parcel B
Notes: Compliance – Parcel B Land Levels and Buffer Zone
Myself and the Planning Compliance Officer have visited site and the surrounding area on a number of occasions.
Spoil is moved around during build out which creates level changes in different areas. These are later restored when the spoil is removed, maintaining the correct levels. This is continually being reviewed.
Upon completion of the build, the Consortium are responsible for the planting within the buffer zone between the site and the properties to the south along Rye Street.
This area of the site is nearing completion. The Council have reminded Taylor Wimpey of the approved land level and landscaping permissions in place.

## Slide 29: EHDC Planning Update
Compliance
Land levels and buffer zone –
Parcels D1
Notes: Compliance – Parcel D1 – Eastern Neighbourhood
Located to the north of Whitehall Lane and west of Foxdells Lane.
Ongoing concerns are raised regarding the land levels and buffer zone.

## Slide 30: EHDC Planning Update
Compliance
Land levels and buffer zone –
Parcels D1
Notes: Compliance – Parcel D1 – Eastern Neighbourhood
Myself and the Planning Compliance Officer have visited site and the surrounding area on a number of occasions.
The land is currently being used for contractor parking and the storage of materials, so soil has been moved southwards to accommodate this.
There is a live outline planning application with the Council. The existing and proposed land levels are to be assessed when considering this application.
See earlier slide within the presentation for more information.

## Slide 31: EHDC Planning Update
Compliance
Unauthorised access – Western Neighbourhood
  3/26/0273/NMA
Notes: Compliance – Unauthorised Access – Western Neighbourhood
Located within Parcel B29 at the end of Rainbird Road leading out onto Dane O’Coys Road.
Residents raised concerns regarding a new vehicular access being constructed.

## Slide 32: EHDC Planning Update
Compliance
Unauthorised access – Western Neighbourhood
  3/26/0273/NMA
Notes: Compliance – Unauthorised Access – Western Neighbourhood
Following investigation, it was confirmed that an active travel link (footpath/ cycle way) was under construction following approval from HCC Highways.
Planning permission was however also required. This was approved in March 2026.

## Slide 33: EHDC Planning Update
Compliance
  Dropped kerbs – Eastern Neighbourhood
Notes: Compliance – Dropped Kerbs – Eastern Neighbourhood
Concerns raised regarding raised kerbs to the footpaths/ cycleways adjoining Miles Way to the north of Parcel G.
This is a working development site and so the carriageway level is to be raised once works are completed to this area.

## Slide 34: EHDC Planning Update
Compliance
  Dropped kerbs – Eastern Neighbourhood
Notes: Compliance – Dropped Kerbs – Eastern Neighbourhood
The Council worked with the Consortium to create a temporary measure.
The Consortium have implemented temporary dropped kerbs.

## Slide 35: EHDC Planning Update
Compliance
  Parcel B30 planting
Notes: Compliance – Parcel B30 planting
Concerns were raised regarding the lack of landscaping planted to the front of the site off the Hadham Road roundabout.

## Slide 36: EHDC Planning Update
Compliance
  Parcel B30 planting
 Before
After 
Notes: Compliance – Parcel B30 planting
The Council investigated and found that the landscaping on site had not been undertaken in accordance with the approved plans.
Following communications with Vistry, the approved landscaping has now been planted.

## Slide 37: EHDC Planning Update
Questions?

## Slide 38
Progress Update to Community Forum
6 May 2026

## Slide 39
Introducing Greenbelt Group
Appointed in January 2026
Hit the ground running to ensure the areas under their management are brought back to standad and well maintained
Regular attendance by site warden (Tom)
Keen to meet residents on site as well as at separate meetings
In process of receiving resident/billing data from Gateway to enable issue of account statements
Thorough analysis of road ownership in Western neighbourhood undertaken and analysis being confirmed with developers

## Slide 40
Greenbelt Group is the UK’s leading provider of high-quality sustainable stewardship for green spaces and infrastructure
We manage 20,000 hectares of land, on behalf of 85,000+ households, on more than 780 unique developments UK-wide
We bring expertise in public open space management, H&S, woodlands, play areas, drainage, law, ecology and more
Trees/woodland, grass, shrubs, litter/bins, SuDS/water, roads, paths, hedges, fencing/gates, bins, benches, signage, Western bund
Community Liaison Officer: Nick Upton
Site Warden: Tom Hulme
(Indicative
Greenspace
plan only)
GREENBELT GROUP AT
STORTFORD FIELDS

## Slide 41
Local Residents x3
Yuan Chen
Simon Gallagher
Mark Johnson
Voluntary/
Community Sector x1
Stortford Fields Community Management Trust (SFCMT)
East Herts District Council x 1
Cllr Sarah Copley (Chair)
Developer Consortium x 2
Samantha Williams – Taylor Wimpey
Isaac Kibirige, Vistry
Stortford Fields Estate Management Company (SFEMC)
Matt Atton, Persimmon
Samantha Williams, TW
Isaac Kibirige, Vistry
Mark Fowler, Vistry
Verity Macey, Vistry
Arthur Brenton, Tilia
Mark Patchett, SFCMT
Community Development Worker (Part-time)
Elaine Shanahan
Co-optees x 2
Conservation x1
Housing Association x 1
Executive Consultant Team (Part-time)
Mark Patchett (Company Secretary)
Mark Dodson
Claire Winterflood
Notes: Board – act as trustees
In practice also a mechanism for collaboration, communication and accountability
A place to define strategy but also to take opportunities
VCS to include possible specialists – the Wildlife Trust?
Who else could / should be involved? Are there missing groups here?

## Slide 42
Governance
SFEMC Board structure reduced – representation for each of the four developers, plus SFCMT
Land transfer of Hoggates Park and Woods to SFCMT is in final stages with legal teams
S106 funds received being invested by Finance and Risk Committee as per Treasury Strategy to get best interest returns
Policies and procedures being continually developed
Board has appointed a Safeguarding Trustee

## Slide 43
Hoggates Park
Pavilion and Pitch:
Section 73 Planning application will be submitted very shortly to EHDC
Detailed design for pavilion being worked up for tender pack
Project Managers, Academy Consulting, preparing tender packs for 4 interested parties
£1.7m S106 payment received by Trust. Funds will not cover total build of pavilion/car park and pitch. EHDC considering other off-site S106 funds.
The Trust as a ‘not for profit’ organisation with charity status, will apply for grant funding where possible
Swifts FC will approach organisations such as the Football Foundation for funding once planning is awarded
EHDC, BSNC, SFCMT, Swifts FC continue to regularly meet and are working together to deliver this facility
Ind
Play and multi-use games areas opened in Feb 2026

## Slide 44
Other community assets…
Foxdells Farm main barn
Temporary community space
– considering other areas for a possible temporary cabin, to provide community space for the Trust. Reviewing utility connections.
Foxdells Farm - working with EHDC and BSNC to progress plans
Frontier land – have approached re painting hoarding and opening up site for possible other meanwhile uses. No reply to date

## Slide 45
Ash Grove Allotments…
Ind
BSNC’s contractor has been appointed. Low lying utilities must be diverted before team can start. Team looking at alternative ways to access site safely and requesting approval to protect cables and start on site.
Capped S106 fee of £150k will hopefully deliver the basic layout and car park, subject to any archaeological finds. EHDC is contributing circa £72k from other S106 off-site funds.
Funding for planters and other equipment to be sourced elsewhere
41 residents registered for an allotment plot
Stortford Fields Allotment Group set up on Facebook

## Slide 46
Events and activities…
Since we last met…..
Easter Egg Hunt well attended and very popular
Second business networking evening held last week – local businesses posting details on SFCMT website
Baby group is always full – lovely mix of young and old
Coming soon…
A weekly Chatty Café is starting on Fri 22 May
Charity Bingo night – Thurs 11 June
Teddy Bears Picnic – Fri 7 August
All above kindly hosted by Elm View Care Home
Volunteers needed to help at events!
SFCMT newsletter will be hand delivered in next two weeks.

## Slide 47
Questions?...
.

## Slide 48
Progress Update to Community Forum
6 May 2026

## Slide 50: HCC Highways Update
Ashley (EHDC) updating
on behalf of HCC
  Allotments
  School Footbridge
  Newland Avenue
  Rye Street Access
  A120 Roundabout/ Access

## Slide 51: HCC Highways Update
Allotments
Notes: Allotments
As part of the discharge of the Construction Ecological Management Plan pre-commencement condition, Highways also granted Technical Approval for the permanent access.
The Trust are bringing this forward and will provide an update in their presentation.

## Slide 52: HCC Highways Update
School Footbridge
Notes: School Footbridge
The sports pitches for Avanti Grange secondary school located within the Eastern neighbourhood are sited to the north of the site, requiring access over the top of the existing A120 road network.
All agreements are signed, and works have begun on site.
Highways anticipate that the launch of the bridge to connect the school to the playing fields expected to be later this year, subject to construction following programme.

## Slide 53: HCC Highways Update
Newland Avenue
Western Neighbourhood
Notes: Newland Avenue – Western Neighbourhood
Remedial works, including the surfacing of West Phase 2 (from Avanti Brook Primary School to Hoggates Wood), are largely completed.
West Phase 1 (from the Hadham Roundabout to Avanit Brook Primary School) to be undertaken next, with legal agreements in the process.
Once the remedial works have been fully undertaken, the Consortium can then pass the highway network over to HCC for adoption. This is a separate process.
Traffic Regulation Orders (TRO’S) are at the discussion stage.

## Slide 54: HCC Highways Update
Rye Street Access
Notes: Rye Street Access
From a Highways perspective, the works are completed to the new junction at Rye Street, including signage in place.
It is still in use as a construction only access.
An update relating to the opening programme to be provided by the Consortium.

## Slide 55: HCC Highways Update
A120 Roundabout/ Access
Notes: A120 Roundabout/ Access
A schedule of site monitoring is still ongoing.
Once completed, the Geotechnical Design Report will be submitted to HCC Highways. The Consortium are to provide an update on this.
Highways anticipate that works to the roundabout are expected to commence later this year, subject to programming.

## Slide 56
Any Questions for Highways?
cschighways@hertfordshire.gov.uk

## Slide 57: Developer (Consortium) Update
Matt Atton (Persimmon Homes)
Samantha Williams (Taylor Wimpey)
Rob Hales (Vistry)
(Tilia) – not in attendance

## Slide 58: Bishops Stortford North Consortium
Persimmon, Taylor Wimpey,
Tilia Homes and Vistry

## Slide 59: Consortium Update/Actions - May 2026
Submit to the Council planning & listed buildings application for the community building - Autum
Complete and open remaining footpaths in the East as soon as they are safe to do so
Receive Technical Approval from HCC for the A120 and commence on site
Open Rye Street to the public as soon as we have a safe route for construction traffic and public
Complete landscaping works to the East
Complete the sale of the District Centre in the East
Submit to the Council the Community Buildings Strategy - Summer
Western Neighbourhood – finishing works underway ready for adoption
1300 Occupations on the development to date

## Slide 60: Thank You
Contact us at:
Upcoming Stortford Fields Community Forums:
Wednesday 4th November 2026
  7pm start
  Bishops Stortford Rugby Club
community.forum@eastherts.gov.uk

## Slide 62
Western Neighbourhood

## Slide 64
Eastern Neighbourhood